DATA ANALYST WORK LOG

AI-Powered Predictive Bed Demand Forecasting

Albion Care Network Healthcare, London

A complete record of every task completed on the Data Analyst track — what was done, why, and what it produced

| Field | Detail |
| --- | --- |
| Role | Data Analyst (DA) |
| Team | Project Manager (PM) · Data Analyst (DA) · Data Scientist (DS) |
| Scope of this log | DA tasks only. PM and DS tasks are out of scope. |
| Tools | Power BI Desktop · Power Query (M) · DAX · DAX Studio |
| Data | 6 source tables · 5 hospitals · 8 wards · hourly, Jan 2024 – early 2026 |

# Part 1 — Task Tracker

A summary of every DA task completed to date, mapped to the project plan. Detail on each is in Part 2.

Week 1 — Data foundation & exploration

| Day | Task | Output | Status |
| --- | --- | --- | --- |
| 1 | Project kickoff: confirm scope & objectives | Project charter | Complete |
| 1 | Connect to data; ingest admissions & bed occupancy | Initial extracts | Complete |
| 2 | Ingest remaining sources; profile each table | Profiled raw tables | Complete |
| 3 | Power Query cleaning: missing values, dates, derive LOS | Clean analysis tables | Complete |
| 3 | Duplicate check across all six tables | Dedup + QA note | Complete |
| 4 | Start EDA: occupancy & admission trends, seasonality | EDA charts | Complete |
| 5 | EDA deep-dive: correlations, LOS distributions | EDA findings | Complete |

Week 2 — Modelling & dashboard

| Day | Task | Output | Status |
| --- | --- | --- | --- |
| 6 | Translate EDA into insights deck; confirm demand drivers | Insights deck | Complete |
| 7 | Start Power BI model: connect data, define KPIs/measures | Power BI data model | Complete |
| 7 | Build star schema + Calendar dimension | Data model | Complete |
| 8 | Build operational dashboard visuals | Operational dashboard | Complete |
| 9 | Scenario “what-if” analysis: flu surge | Scenario results v1 | In progress |
| 10 | Finalise operational dashboard v1; review with PM | Dashboard v1 | Pending |

Week 3 — Handover & reporting

| Day | Task | Output | Status |
| --- | --- | --- | --- |
| — | Export cleaned tables + handoff pack to DS | Handoff pack | Complete |
| 11 | Add scenario views; align visual language | Scenario dashboard | Pending |
| 12 | Draft the report: trends, risks, inefficiencies | Report draft | Pending |
| 13 | Complete recommendations | Recommendations | Pending |
| 14 | UAT session and fixes | UAT fixes | Pending |
| 15 | Handover pack; final sign-off | Handover pack | Pending |

Deliverables produced to date

| Deliverable | Format | Purpose |
| --- | --- | --- |
| Project Charter | Word | Scope, objectives, KPIs, milestones |
| Data Cleaning Documentation | Word | Concise QA record of every cleaning decision |
| Data Cleaning Report (full) | Word | Detailed cleaning report incl. date-handling fix |
| DS Handoff & Data Dictionary | Word | Cleaned-table schema + caveats for the DS |
| Team Roles & Responsibilities | Word | Who owns what across PM/DA/DS |
| EDA Insights & DS Handoff deck | PowerPoint | Findings + what the DS receives |
| Six cleaned CSV tables | CSV | The clean data layer, exported via DAX Studio |
| Power BI model + dashboards | PBIX | Data model, EDA pages, operational dashboard |
| NHS-style theme | JSON | Consistent visual identity across visuals |

# Part 2 — Detailed Record

What was actually done on each task, the reasoning behind key decisions, and the problems encountered and solved.

1.  Project kickoff & charter

Confirmed the business problem (reactive bed management, fragmented data across systems), the objective (a Power BI decision-support dashboard plus a written report), and the scope. Produced a project charter setting out deliverables, headline KPIs, milestones, assumptions and risks.

- Key decision: the headline KPI was defined as occupancy = occupied_beds ÷ staffed_beds (not total beds). Staffed beds are the real constraint — closed beds cannot take a patient.

- Scope clarification: the DA track covers cleaning, EDA, the Power BI dashboard and the report. Forecasting models, the Streamlit app and the API are DS deliverables.

2.  Data ingestion & profiling

Loaded all six source tables into Power Query. Enabled column quality, distribution and profile (set to profile the entire dataset, not the default 1,000-row sample) and profiled each table for missing values, types and distributions.

| Table | Rows | Grain |
| --- | --- | --- |
| bed_inventory_occupancy | 701,760 | hospital × ward × bed type × hour |
| admissions_discharges | 131,479 (raw) | one row per admission |
| ed_outpatient_arrivals | 361,975 | one row per ED arrival |
| elective_surgery_schedule | 25,355 | one row per surgery |
| staffing_resource | 116,960 | hospital × ward × role × day |
| hospital_reference | 5 | one row per hospital |

3.  Data cleaning (Power Query)

The guiding principle: a missing value does not always mean broken data. Most blanks in these tables are structurally correct — they are empty because the event did not happen. Only genuine gaps were repaired.

Fixed

- occupied_beds (2,105 nulls): forward-filled by hour (Fill Down). Occupancy changes little between consecutive hours, so carrying the last known value is the closest approximation. Filling with zero would falsely claim an empty ward.

- Length of stay (2,365 blanks): not imputed but recomputed — both timestamps were present in every affected row, so LOS was derived exactly:

Duration.TotalHours([discharge_datetime] - [admission_datetime])

- expected_los_days (507 nulls): filled with the median of each procedure group, not a global median. Day-case procedures have an expected stay of ~0.2 days while major surgery is ~4 days, so a single global fill would have been wrong for most rows. Built via Group By → Merge → conditional fill.

- Negative LOS (196 rows): records with discharge before admission — logically impossible. Treated as invalid rather than converted with absolute value, which would have masked a data-quality error behind a fabricated stay length.

Labelled or left as-is

- time_to_admission (70.6% null): correct by design — only populated for admitted patients. Left untouched; filling it would fabricate admissions that never occurred.

- cancellation_reason (92.2% null): blank for every completed surgery. Labelled “Not Cancelled” for clarity; not a data gap.

- discharge_destination (3,286 blanks): labelled “Unknown” so they group cleanly.

Duplicates

Five of six tables contained no duplicates. admissions_discharges contained 486 fully-identical rows, removed via Remove Duplicates on all columns (131,479 → 130,993). A further 37 rows share an admission_id but differ on other fields; these were retained and flagged rather than silently deduplicated, since it is ambiguous which version is correct.

- Method note: Remove Duplicates on a single column keeps the first row and discards the rest without checking the other columns — an invisible guess. The all-columns method was used deliberately so only true clones were removed.

4.  Data model

Built a star schema in Power BI: five fact tables each related to hospital_reference on hospital_id (many-to-one, single-direction), giving a single point of filter control across the model.

Calendar dimension

Created a Calendar table in DAX to support trend and seasonality analysis, with Year, Month, MonthNo, Quarter, DayName, DayNo and a Weekend/Weekday flag. Marked as the official date table and related to each fact table.

PROBLEM SOLVED — the datetime relationship bug

Filtering by month initially returned almost no records, with 130,930 of 130,993 admissions falling into a blank bucket. Root cause: the fact tables' datetime columns (e.g. 2024-12-03 11:59) were being matched against the Calendar's pure dates (2024-12-03 00:00). Because the match included the time component, almost no rows matched a calendar row.

- Resolution: added a date-only column to each datetime-based table (admissions, occupancy, ED arrivals) and pointed the Calendar relationship at that column instead of the raw datetime. After the fix, filtering to January correctly returned ~13,000 admissions and the blank bucket was eliminated.

- Why it is worth recording: a date relationship can appear active yet silently fail to match because of a hidden time component. Every trend visual would have been wrong.

5.  KPI measures (DAX)

Defined the measures underpinning both the EDA and the dashboard. All were cross-verified against the raw data before use.

| Measure | Value | Note |
| --- | --- | --- |
| Occupancy Rate | 74.6% | SUM(occupied) ÷ SUM(staffed) — not an average of row-level rates |
| Total Admissions | 130,993 | Post-deduplication |
| Total Discharges | 130,993 | Every admission in this dataset has a discharge |
| Avg Length of Stay | 83.2 hrs | From the derived LOS_hours |
| Emergency Admissions | 104,634 | 79.9% of all admissions |
| Beds Available | 191 | Average free beds at any moment |
| Hours At Capacity % | 33.6% | Share of ward-hours at or above 100% occupancy |
| Safe Ratio Breach % | 4.3% | Share of shifts not meeting safe staffing ratios |
| Winter / Summer Occupancy | 82.0% / 65.2% | CALCULATE with a month filter |
| Seasonal Swing | 16.8 pts | Winter minus summer |

PROBLEM SOLVED — the additive measure trap

Beds Available initially returned 3,358,977 — because a plain SUM added free beds across every hour of two years, producing bed-hours rather than beds. Corrected by dividing by the number of distinct hours, giving the average beds free at any moment (191). Snapshot metrics cannot be summed over time; ratios such as Occupancy Rate self-correct, but raw counts do not.

6.  Exploratory data analysis

Built exploratory visuals covering every EDA task in the brief. Every figure was cross-verified against the source data before being used.

Findings

- Seasonality: occupancy peaks at 86.3% in February and bottoms at 59.7% in August — a 16.8-point winter-to-summer swing. Winter averages 82.0% vs summer 65.2%.

- Demand mix: 80% of admissions are emergencies (104,634 of 130,993); only 18% is elective and therefore plannable.

- Corroboration: ED arrivals independently confirm the seasonal shape — 65% higher in January than August. Three separate sources point to the same winter emergency-demand peak.

- Length of stay: Oncology (123h) and ICU (104h) hold patients far longer than average; emergency stays (84h) exceed elective (77h), so more emergencies means more bed-days.

- Staffing risk: staffing varies only 9.6% across the year while occupancy swings 16.8 points — the busiest months are the least cushioned. Safe ratios were missed in 4.3% of shifts.

- Hidden pressure: the 74.6% network average conceals that a third of ward-hours sit at 100% capacity. Planners experience the moment the ward is full, not the average.

- Day-case clarification: ~15% of scheduled procedures are day-cases with a 0.2-day expected stay. Their low occupancy (13%) is by design, not underuse — an important caveat so the figure is not misread.

7.  Operational dashboard

Built the operational dashboard for hospital planners — designed to answer “what is happening now and where do I need to act?” rather than “what patterns exist?”

- Structure: slicer row (hospital, ward, date) → KPI row → ward pressure and occupancy trend → patient flow and staffing.

- Conditional formatting: occupancy and capacity KPIs turn amber then red as they cross thresholds, and ward bars colour by pressure, so a planner can see where to act in seconds. Colour signals action rather than decoration.

- Threshold line: an 85% safe-operating limit was added to the occupancy trend — the widely used benchmark above which patient flow deteriorates. February visibly crosses it.

- Axis integrity: the occupancy trend's Y-axis was reset to start at zero. A truncated axis exaggerated the summer dip; the finding is strong enough without it, and an honest axis is more credible.

8.  Scenario (what-if) analysis

Built a what-if parameter modelling an emergency-admission surge (e.g. a flu season). A slider lets a planner set the surge percentage and watch occupancy recalculate live.

- Method: extra emergency admissions × average LOS = extra bed-hours; divided by total staffed bed-hours to give the additional occupancy, added to the verified base rate. Building it as an addition to the known-good Occupancy Rate guarantees it returns exactly 74.6% at zero surge.

- Result: a 20% surge pushes the network past the 85% safe limit; a 30% surge — a realistic bad flu season — takes occupancy to 94.4%.

- Stated limitation: this is a planning scenario, not a forecast. It assumes surge patients behave like average patients. Statistical forecasting is the DS track's deliverable.

9.  Handoff to the Data Science track

Exported the six cleaned tables to CSV via DAX Studio (used because Power BI's built-in export cannot handle the 701,760-row occupancy table) and placed them in the shared clean-data folder, accompanied by a data dictionary and a written handoff note.

- Caveats communicated: use the derived LOS_hours; do not impute the structural nulls; expected_los_days is filled by procedure-group median; 37 conflicting admission_ids need care if joining on that key; the data is a five-hospital sample.

- Purpose: one clean data layer, one source of truth — so the dashboard and the forecasting models are built on the same cleaned base.

# Key Learnings

- Verify every figure against source. Every KPI and EDA number in this project was cross-checked against the raw data before use. This caught the date-relationship bug, which would otherwise have silently broken every trend visual.

- Understand nulls before filling them. Roughly two-thirds of the “missing” data in these tables is meant to be blank. The skill is telling structural nulls apart from genuine gaps, not eliminating all blanks.

- Averages hide operational reality. 74.6% average occupancy sounds comfortable; a third of ward-hours at 100% capacity does not. Dashboards must surface what averages conceal.

- Colour is a signal, not decoration. In a clinical dashboard, red must mean act now — which means data colours and status colours have to live in different parts of the palette.

This log covers the Data Analyst track only. It is maintained alongside the project charter, cleaning documentation and handoff pack.